Project Planning Phase

Project Planning — Implement Client Script & UI Policy (Incident)

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The product backlog and sprint schedule below are tailored to the ServiceNow Incident implementation and aligned with the six project milestones.

Project Tracker, Velocity & Burndown Chart: (4 Marks)

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

IMPLEMENT CLIENT SCRIPT & UI POLICY (INCIDENT)

| Project Name | Implement Client Script & UI Policy (Incident) |
| --- | --- |
| Team ID | TBD |
| Maximum Marks | 5 Marks |
| Planning Approach | Agile / Scrum — 2 Sprints |

1. Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy Configuration | USN-1 | Create UI Policy on Incident | 3 | High | Team |
| Sprint-1 | UI Policy Configuration | USN-2 | Create UI Policy Action – Urgency | 2 | High | Team |
| Sprint-1 | UI Policy Configuration | USN-3 | Configure mandatory/read-only field behavior | 3 | High | Team |
| Sprint-1 | UI Policy Configuration | USN-4 | Test UI Policy and reverse-if-false behavior | 2 | Medium | Team |
| Sprint-2 | Client Script & Validation | USN-5 | Create onChange Client Script | 3 | High | Team |
| Sprint-2 | Client Script & Validation | USN-6 | Create onSubmit Client Script — Save Validation | 3 | High | Team |
| Sprint-2 | Client Script & Validation | USN-7 | Create onCellEdit Client Script | 3 | High | Team |
| Sprint-2 | Client Script & Validation | USN-8 | Integration and configuration testing | 2 | High | Team |

2. Project Tracker, Velocity & Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | TBD | TBD | TBD | TBD | TBD |
| Sprint-2 | 11 | TBD | TBD | TBD | TBD | TBD |

Velocity Calculation

Total planned story points = 10 + 11 = 21
Number of sprints = 2
Planned average velocity = 21 / 2 = 10.5 story points per sprint

3. Burndown Chart

The burndown chart represents the planned reduction of remaining work across the implementation. The project begins with 21 story points and reaches 0 when all planned stories are completed.

4. Milestone Alignment

Milestone 1 — Create UI Policy on Incident → Sprint-1 / USN-1

Milestone 2 — Create UI Policy Action – Urgency → Sprint-1 / USN-2

Milestone 3 — Create onChange Client Script → Sprint-2 / USN-5

Milestone 4 — Create onSubmit Client Script (Save Validation) → Sprint-2 / USN-6

Milestone 5 — Create onCellEdit Client Script → Sprint-2 / USN-7

Milestone 6 — Testing the Configuration → Sprint-1 USN-4 + Sprint-2 USN-8

Conclusion → Demonstrate a consistent, validated Incident workflow.

Planning Note: Sprint dates and completed points are left as TBD until the actual team schedule and execution results are available.